INTERNATIONAL CYBERSECURITY AND DIGITAL FORENSICS ACADEMY (ICDFA)

Governance, Compliance, and Risk Training Program

GRC105 Incident Management and Business Continuity, Week 20

Incident Response Planning Assignment: Northbridge Skills Institute Ransomware Incident

Role adopted: Incident Response Lead for Northbridge Skills Institute (a fictional organisation)

| Submission detail | Entry |
| --- | --- |
| Student name | OLASUBOMI OLAKUNLE |
| Student ID | GRC/2025/10336 |
| Official email | grc2510336@students.icdfa.edu.ng |
| Word count | 13,346 words (whole document, including tables and reference list) |
| Assessment | Individual assignment, all six tasks; 100 marks; 20% of final course grade |
| Citation style | IEEE (numbered references, listed at the end) |

Contents

Introduction, framework alignment and report conventions

Task 1: Incident classification and initial assessment

Task 2: Incident response plan and team responsibilities

Task 3: Response playbook and evidence preservation

Task 4: Communication and escalation

Task 5: Tabletop exercise and improvement plan

Task 6: Case study analysis and critical reflection

Assumptions register, source mapping

Introduction, framework alignment and report conventions

This report responds to the GRC105 incident response planning assignment [1]. I act as Incident Response Lead for Northbridge Skills Institute, a fictional training provider with 1,800 learners and 90 staff, and take control of a suspected ransomware incident at 08:45 WAT on Day 0 (a Monday). An online examination for 100 learners is due at 11:00. The report analyses evidence items E01 to E08, sets out a plan and playbook, and tests the decisions through a simulated tabletop exercise.

Framework alignment

The work is organised by the four teaching stages used in the course deck: preparation; detection and analysis; containment, eradication and recovery; and post-incident activity [2, slides 6, 7 to 13]. The deck labels these stages as the NIST SP 800-61 Revision 3 life cycle [2, slides 2, 6 and 17]. The assignment instructs that the four-stage model must not be attributed directly to Revision 3 [1], so this report uses the four stages only as the course teaching model. Revision 3 itself organises incident response around the six NIST Cybersecurity Framework (CSF) 2.0 Functions: Detect, Respond and Recover form incident response, while Govern, Identify and Protect support preparation, and lessons learned from all Functions feed continuous improvement through the Improvement Category (ID.IM) [3, Sec. 2.1]; [4]. Revision 3 also provides a table that maps the phases of the earlier life cycle model to CSF 2.0 Functions [3, Table 1], which is used below to connect the two.

Table 0.1: Teaching stages mapped to report sections and CSF 2.0 Functions

| Teaching stage [2, slide 6] | Where addressed in this report | Related CSF 2.0 Functions (SP 800-61r3 alignment) [3, Table 1] |
| --- | --- | --- |
| Preparation | Task 2 (policy, CSIRT, RACI, readiness checklist); Task 5 improvement plan | Govern, Identify, Protect (support preparation; not part of incident response itself) |
| Detection and analysis | Task 1 (timeline, severity, investigation priorities); Task 3 investigation actions | Detect; Identify (Improvement) |
| Containment, eradication and recovery | Task 3 (playbook, evidence, eradication, recovery acceptance); Task 4 (communication) | Respond, Recover; Identify (Improvement) |
| Post-incident activity | Task 5 (exercise evaluation, improvements, post-incident review); Task 6 (reflection) | Identify (Improvement), feeding all Functions |

Report conventions

Times: all times are West Africa Time (WAT, UTC+1). Days are relative: Day 0 is the Monday of the incident, Day minus 1 is the Sunday before it, and Day +1 is the Tuesday after it.

Evidence: E01 to E08 refer to the initial evidence pack [1]. Proposed evidence items in the evidence register are numbered EV-01 onwards.

Labels: "Confirmed" means stated in the evidence pack. "Hypothesis" means a working explanation that still needs testing. "Planned" or "Not yet collected" means a proposed action that has not been performed. No hashes, acquisitions or results are claimed.

Assumptions: anything not stated in the assignment or the slides is an assumption, labelled A1, A2 and so on where it is used and listed in the Assumptions Register.

Simulation: all tabletop results in Task 5 are simulated and are labelled SIMULATION.

Fictional data: all people, telephone numbers and organisations named in this report are fictional and marked as fictional.

Attribution: the evidence does not establish attacker identity or prove that personal data was stolen [1]. This report does not attribute the attack to any group.

Task 1: Incident classification and initial assessment

1.1 Incident timeline

Table 1.1 places E01 to E08 in time order and separates what is confirmed from what is hypothesised and what is still unknown. Confirmed observations (C), working hypotheses (H) and unresolved questions (U) are numbered so that later decisions can refer to them.

Table 1.1: Incident timeline (evidence-linked)

| Time (WAT) | ID and source | Confirmed observation | Working hypothesis | Unresolved question |
| --- | --- | --- | --- | --- |
| Day minus 3 (Fri) 17:00 | Scenario baseline | C0: Last disconnected backup was taken. Network backups are not immutable. No restoration test of either route in the last 90 days. | H0: The disconnected backup predates the attack and is the most likely clean restore point. | U0: Is the disconnected media readable and complete? (A10) |
| Day minus 1 (Sun) 16:40 | E01 User report and mail record | C1: A finance officer opened an unexpected payroll attachment on FIN-PC07. | H1: The attachment ran malicious code and gave the attacker initial access to FIN-PC07. | U1: Did code execute? Execution is not verified. U9: Why was the attachment opened on a Sunday, and was the officer on site or remote? |
| Day 0 01:15 | E02 Microsoft 365 audit | C2: The finance officer's account signed in from an unfamiliar IP address and a new device. | H2: The officer's credentials or session were stolen and used by the attacker. | U2: MFA status and whether the user was involved are unknown. |
| Day 0 01:35 | E03 Windows logs | C3: svc_backup made remote administrator logons to FS01 and BAK01 outside its usual schedule. | H3: The attacker obtained svc_backup credentials and used them to reach the file server and backup repository. | U3: The reason for the logons and their source host are unknown. |
| Day 0 01:50 | E04 Proxy record | C4: FIN-PC07 uploaded 1.2 GB over HTTPS to unfamiliar cloud storage. | H4: The upload was data exfiltration before encryption (double extortion). | U4: The content of the 1.2 GB is unknown. |
| Day 0 02:00 | E05 Backup console | C5: The FS01 and LMS01 backup job reported success. | H5: This backup ran 25 minutes after the suspicious svc_backup logon (E03), so it may contain attacker changes or have been tampered with. | U5: Recoverability and freedom from compromise are not established. |
| Day 0 08:30 | E06 EDR and helpdesk | C6: Mass file changes on FIN-PC07. FS01 shared folders contain .locked files and a ransom note. | H6: Ransomware encrypted FS01 shares, possibly from FIN-PC07 over the network or directly on FS01. | U6: Malware family is unconfirmed. When did encryption start? Are other hosts affected? |
| Day 0 08:40 | E07 Helpdesk | C7: The portal login page loads, but learners cannot open materials or submit assessments. | H7: LMS01 fails because the FS01 files it depends on are encrypted, rather than because LMS01 itself is encrypted. | U7: The scope of damage to LMS01 is unknown. |
| Day 0 08:45 | E08 Operations report | C8: The incident contact list on FS01 is inaccessible. Staff phones are available. | H8: The attacker may be able to read corporate email (follows H2). | U8: Trustworthiness of corporate email is unverified. |
| Day 0 08:45 | Scenario | Incident Response Lead takes control. 2 h 15 min remain before the 11:00 examination. | Not applicable | U10: Attacker identity is not established and will not be assumed. |

Reading the sequence. The evidence is consistent with a common ransomware pattern: initial access through a malicious attachment, credential theft, use of a privileged account, data staging or theft, and then encryption. CISA notes that a ransomware event may be evidence of an earlier, unresolved compromise and that actors often steal data before deploying ransomware [5]. This pattern is a hypothesis (H1 to H6). It is not yet proven, and the alternative explanations below must be tested.

1.2 Alternative explanations for ambiguous events

Table 1.2: Plausible alternative explanations

| Event | Explanation A (malicious) | Explanation B (benign or other) | Explanation C | Evidence that would distinguish them |
| --- | --- | --- | --- | --- |
| E02 unfamiliar sign-in | Attacker used stolen password or session token, possibly from FIN-PC07 (H2). | The officer signed in from a new personal phone or while travelling, or through a mobile network with a changing IP address. | MFA fatigue: the officer approved an unexpected MFA prompt. | Sign-in log details (device ID, location, MFA result), any new MFA methods, inbox rules, and a structured interview with the officer (EV-05, EV-10). |
| E03 svc_backup logons | Attacker reused svc_backup credentials to reach FS01 and BAK01, possibly to delete or alter backups (H3). | A legitimate schedule change, manual job, software update or vendor maintenance that IT staff did not record. | A misconfigured job retry after a failure. | Logon type and source IP in Windows Security logs, backup console audit trail, change records, and a check with all three IT staff and the backup vendor (EV-04). |
| E04 1.2 GB upload | Exfiltration of finance files or learner data before encryption (H4). | The officer or a sync tool uploaded personal or work files to a personal cloud account. | Malware uploading tools or logs rather than Northbridge data. | Full proxy and firewall logs, destination domain details, EDR file-access and process records around 01:50 (EV-01, EV-02, EV-06). |
| E05 backup success | Backup captured data already modified by the attacker or with persistence present (H5). | Backup is clean, because encryption was observed only at 08:30, six and a half hours later. | Backup job reported success, but the attacker altered or deleted restore points afterwards. | Isolated, read-only restore test, malware scan and comparison of file counts and hashes against the Day minus 3 backup (Section 3.6.3). |

1.3 Incident classification

Type: Ransomware incident (encryption impact confirmed on FS01 and FIN-PC07, E06) with suspected account compromise (E02, E03) and suspected data exfiltration (E04). SP 800-61r3 recommends categorising incidents by type, such as ransomware, data breach or account takeover, and prioritising them by scope, likely impact, time-critical nature and resource availability [3, RS.MA-03]. The course deck lists ransomware and data breaches as critical incident types [2, slide 4].

Attack vector (hypothesis): phishing email with a malicious attachment (E01). This is not yet verified.

1.4 Severity criteria

The slides define Critical, High and a combined Medium/Low tier [2, slide 10]. The assignment requires four separate levels, so Table 1.3 splits Medium and Low. The response times are my proposals for Northbridge (A12), not existing organisational policy.

Table 1.3: Severity criteria

| Level | Criteria (any one is enough) | Required response (proposal, A12) |
| --- | --- | --- |
| Critical | Confirmed ransomware or destructive activity on a shared or critical server. Loss of a critical learner-facing service with a time-bound commitment (for example, an examination). Confirmed or credible suspected theft of personal data at scale, or compromise of a privileged, identity or backup account. Recovery capability (backups) is in doubt. | Full CSIRT activated within 15 minutes; Executive Sponsor told immediately by phone [2, slide 10]; continuous handling until contained. |
| High | Confirmed compromise of one endpoint or one standard user account with possible spread. Degradation of a critical service where a workaround exists. Suspected exposure of a small amount of personal data. | CSIRT core team within 1 hour; management notified [2, slide 10]. |
| Medium | Malware contained on one endpoint with no sign of lateral movement or data access. Non-critical service affected; no personal data involved. | Handled within 4 business hours through the ticketing system; Incident Manager informed. |
| Low | Blocked attack attempts, reported phishing with no execution, minor policy violations. | Handled by the next business day; logged and tracked [2, slide 10]. |

1.5 Initial severity: Critical

Operational impact: FS01 shared folders are encrypted (E06) and learners cannot open materials or submit assessments (E07). An examination for 100 learners is due at 11:00, 2 hours 15 minutes after I take control. The incident contact list is unavailable (E08). Each of these meets a Critical criterion.

Affected data: FS01 is assumed to hold learner contact details, admission documents, assessment records and finance files (A3). Integrity and availability of that data are already lost on FS01 (E06). Confidentiality may be affected: 1.2 GB left FIN-PC07 (E04) and the finance officer's account was used from an unfamiliar device (E02).

Uncertainty: a privileged account with administrator rights over both FS01 and BAK01 behaved abnormally (E03), the 02:00 backup ran after that logon (E05), and the backups are mutable and untested. Under uncertainty, I resolve severity upwards: the incident stays Critical until evidence shows otherwise.

Conditions for downgrading to High: containment verified on all affected hosts; at least one backup set validated; E04 content shown not to include personal data, or legal assessment complete; LMS01 restored under acceptance criteria (Section 3.6.4).

Conditions that keep or widen Critical: encryption or attacker tools found on other hosts, confirmation that BAK01 was tampered with, or confirmation that personal data was taken.

1.6 Confirmed and potentially affected assets

Table 1.4: Confirmed and potentially affected assets

| Asset | Status | Evidence | Notes |
| --- | --- | --- | --- |
| FS01 shared file server | Confirmed affected | E06, E03 | Encrypted shares and ransom note. Holds files that LMS01 depends on. EDR coverage on servers is incomplete. |
| FIN-PC07 finance workstation | Confirmed affected | E01, E04, E06 | Mass file changes; source of the 1.2 GB upload; probable entry point (H1). |
| LMS01 learning portal | Confirmed service impact; damage scope unknown | E07 | Login page loads but materials and submissions fail (H7). Assumed hosted on premises and run by the IT team (A4). |
| Finance officer Microsoft 365 account and mailbox | Potentially affected | E02 | Unfamiliar IP and new device; MFA status unknown. |
| svc_backup account | Potentially compromised | E03 | Administrator on FS01 and BAK01; abnormal logons. |
| BAK01 network backup repository and network backups | Potentially affected | E03, E05 | Not immutable; untested; accessed by svc_backup at 01:35. |
| Disconnected backup (Day minus 3 17:00) | Presumed unaffected but unvalidated | Scenario | Untested in the last 90 days (A10). |
| Learner, staff and finance personal data | Potentially affected | E04, E06 | Confidentiality unknown; integrity and availability lost on FS01 (A3). |
| Corporate email (Microsoft 365) | Trust unverified | E02, E08 | Treat as unsafe for incident communication. |
| Other workstations and servers | Unknown | None yet | Must be checked (Section 3.2). Whether an on-premises directory exists is unknown (A8). |

1.7 Confidentiality, integrity and availability

Table 1.5: CIA assessment

| Property | Assessment | Status |
| --- | --- | --- |
| Confidentiality | Possible loss. 1.2 GB was uploaded to unfamiliar cloud storage (E04) and the finance mailbox may have been accessed (E02). The content of the upload is unknown, so theft of personal data is neither confirmed nor ruled out. | Potential, unconfirmed |
| Integrity | Confirmed loss on FS01 and FIN-PC07 (.locked files, mass changes, E06). Integrity of the 02:00 network backup (E05), of LMS01 data (E07) and of svc_backup and BAK01 configuration (E03) is unknown. | Confirmed (FS01, FIN-PC07); unknown elsewhere |
| Availability | Confirmed loss of FS01 shares, learning materials and assessment submission (E06, E07), and of the incident contact list (E08). The 11:00 examination cannot run on the current platform. | Confirmed |

1.8 Response priorities

1.	Stop the spread while keeping evidence: contain FIN-PC07 and FS01 without powering them off unless encryption continues and cannot be stopped another way (E06) [5].

2.	Protect recovery capability: disable svc_backup, pause backup jobs, isolate BAK01 and physically secure the Day minus 3 disconnected backup so that no compromised account or host can reach it (E03, E05).

3.	Secure identity: export logs, then revoke sessions and reset the finance officer account (E02); check for new administrator roles.

4.	Communicate out of band: use phones and a pre-agreed messaging group, not corporate email (E08) [5].

5.	Decide on the examination by 10:00: do not reopen LMS01 from an unvalidated backup; recommend postponement through the academic continuity procedure (Section 3.3.2).

6.	Establish whether personal data left the network (E04) so that legal advisers can assess notification duties within any statutory time limit (Section 4.6).

7.	Validate a clean restore point in an isolated environment before any service returns (Section 3.6).

1.9 Priority investigation questions

SP 800-61r3 recommends establishing the sequence of events and root cause and validating the incident's magnitude by looking for compromise on known and other potential targets [3, RS.AN-03, RS.AN-08]. All checks below are planned.

Table 1.6: Investigation priorities

| # | Question | Planned log, artifact, interview or validation check | Finding that would change severity or scope |
| --- | --- | --- | --- |
| Q1 | Did the E01 attachment execute and install malware or persistence on FIN-PC07? | EDR process tree and alerts for Day minus 1 16:40 onward; FIN-PC07 memory and disk image (EV-01, EV-02); original email and attachment analysed in a sandbox (EV-07); interview with the finance officer (EV-10). | Execution confirmed: E01 is the entry point and all accounts used on FIN-PC07 are treated as compromised. No execution: another entry point must be found, which widens scope. |
| Q2 | Was the finance officer's Microsoft 365 account compromised, and what did it access or change? | Microsoft 365 sign-in and audit records (EV-05): MFA result, device, IP, mailbox access, new inbox or forwarding rules, new MFA methods, file downloads. | Attacker access confirmed: email is compromised, scope expands to the mailbox and its contacts (fraud risk), and personal data in email enters the legal assessment. |
| Q3 | Were svc_backup and BAK01 used to tamper with backups, and which host did the 01:35 logons come from? | Windows Security logs on FS01 and BAK01 (logon type, source IP); backup console audit trail and job configuration (EV-04); isolated test restore of both backup sets. | Tampering confirmed: network backups are rejected, the recovery point moves back to Day minus 3 17:00, and BAK01 is treated as compromised. |
| Q4 | What did the 1.2 GB upload contain? | Full proxy and firewall logs (EV-06); EDR file-access and archive-tool activity on FIN-PC07; FS01 file access logs; DFIR analysis of any staging folders. | Personal data included: personal data breach likely, NDPA assessment proceeds, learner communication changes. Only non-personal data: confidentiality impact reduces, though severity stays Critical while services are down. |
| Q5 | Are other hosts, accounts or LMS01 itself compromised? | EDR sweep of all workstations; temporary scanning of servers without EDR; review of administrator accounts, scheduled tasks, services and remote management tools [5]; LMS01 logs (EV-08). | More hosts or LMS01 compromised: scope widens, longer outage, rebuild rather than restore. None found: targeted restoration can proceed sooner. |

Task 2: Incident response plan and team responsibilities

2.1 Incident response policy and plan outline

The outline follows the policy elements listed in SP 800-61r3 (management commitment, purpose, scope, definitions, roles and authorities, prioritisation guidelines and performance measures) [3, Sec. 2.3] and the plan components in the course deck [2, slide 14].

Table 2.1: Policy and plan outline

| Element | Northbridge Skills Institute content |
| --- | --- |
| Management commitment | The Director of Operations, as Executive Sponsor, approves this policy in writing on behalf of senior management and provides the resources it needs. A printed copy and an offline copy are kept with the CSIRT, as CISA recommends [5]. |
| Mission | Protect learners, staff and the Institute's services by detecting, containing and recovering from cybersecurity incidents quickly, preserving evidence, meeting legal duties, and learning from every incident. |
| Objectives | 1. Limit harm to learners, staff and operations. 2. Protect personal data and meet notification duties. 3. Restore critical services (learning portal, examinations, finance) within agreed recovery targets. 4. Preserve evidence and records with integrity. 5. Communicate accurately and on time. 6. Feed lessons learned into preparation. |
| Scope | All systems owned or managed by Northbridge (including FIN-PC07, FS01, LMS01, BAK01, the Microsoft 365 tenant and the network), all data it holds (learner, staff and finance), and all staff, contractors and service providers who handle that data. Physical safety events are out of scope unless linked to a cybersecurity incident. |
| Definitions | An event is any observable occurrence; a cybersecurity incident is an occurrence that actually or imminently jeopardises the confidentiality, integrity or availability of information or systems without lawful authority, or violates security policy [3, Sec. 1]. A personal data breach is assessed separately by the Legal and Privacy Adviser (Section 4.6). |
| Incident declaration | The Incident Manager, or the Security Analyst as deputy, declares an incident when an event meets the criteria in Table 1.3 [3, DE.AE-08]. Each declaration records time, severity, evidence IDs and the person declaring. Severity is reviewed at every update. |
| Activation and escalation | Critical: full CSIRT by phone call tree within 15 minutes; Executive Sponsor told immediately. High: core CSIRT within 1 hour; management informed. Medium and Low: ticketing workflow. Escalation triggers are listed in Table 4.2. Escalation increases resources; elevation brings in higher management [3, RS.MA-04]. |
| Authority to isolate | The Incident Manager may immediately isolate any endpoint, account or server for a High or Critical incident, and record the reason. Taking a whole critical service offline (for example LMS01) or blocking all Microsoft 365 access needs Executive Sponsor approval, unless spread is active; in that case the Incident Manager acts first and informs the Sponsor within 15 minutes. Business owners are consulted but cannot veto containment of a Critical incident. SP 800-61r3 notes leadership may hold authority over high-impact actions such as shutting down critical services [3, Sec. 2.2]. |
| Documentation | Incident log and decision log with WAT timestamps, owner, rationale and evidence IDs [2, slides 10 and 13]. Evidence register and chain-of-custody forms [6]. Communication log with timestamps of every notice sent. Records are kept outside affected systems, with access limited to the CSIRT [3, RS.AN-06]. |
| Performance measures | Time to declare, time to contain, time to first executive briefing, recovery time against RTO, and the number of improvement actions closed on time. |
| Plan review | The Incident Manager reviews the plan at least annually, after every High or Critical incident (through the post-incident review held within two weeks of closure [2, slide 12]), after each exercise, and after major system changes [3, ID.IM-04]. The Executive Sponsor approves changes. |

2.2 Connection with business continuity

Incidents can undermine business resilience, so SP 800-61r3 recommends synchronising business continuity plans with incident response plans and starting other plans, such as continuity and disaster recovery, when an incident needs them [3, ID.IM-04, RS.MA-01]. At Northbridge the link works as follows:

Trigger: any Critical incident that affects a critical service (learning portal, examinations, finance) triggers a continuity decision by the Executive Sponsor, on advice from the Incident Manager and the business owner.

Shared priorities: restoration order and recovery targets (Table 3.3) come from the continuity plan. The course covers business impact analysis, RTO and RPO in Week 21 [2, slide 18], so the targets in this report are proposals (A12) until a business impact analysis confirms them.

Manual workarounds: academic continuity (rescheduling examinations, extending deadlines) and finance continuity (manual payment approvals with phone call-back) run while systems are down.

Hand-back: incident response decides when it is safe to restore; continuity decides what is restored first and what data loss is acceptable. The business owner signs the return to service (RACI, Table 2.3).

2.3 Computer Security Incident Response Team (CSIRT)

Northbridge has three IT staff and one security analyst. The CSIRT therefore combines internal roles with business owners, advisers and an external forensic provider. Role descriptions draw on the course deck [2, slides 10 and 15] and SP 800-61r3 [3, Sec. 2.2]. Role holders are fictional (A5).

Table 2.2: CSIRT roles

| # | CSIRT role | Filled by (fictional, A5) | Main responsibilities | Decision authority |
| --- | --- | --- | --- | --- |
| 1 | Executive Sponsor | Director of Operations | Owns the incident at leadership level; approves spend, external statements, service shutdowns and notifications. | Final approval for high-impact decisions. |
| 2 | Incident Manager (Incident Response Lead) | Incident Response Lead (author's role) | Leads the response, sets priorities, keeps logs, briefs executives, coordinates all roles [2, slide 15]. | Declares incidents; isolates systems; assigns tasks. |
| 3 | Security Analyst | Northbridge Security Analyst | Triage, log analysis, threat hunting, containment actions, interim evidence custodian. | Deputy Incident Manager. |
| 4 | Forensics Lead | External DFIR provider lead examiner (fictional firm, A6) | Collects and preserves evidence, deep analysis, chain of custody, root cause [2, slide 15]. | Confirms when evidence capture is complete. |
| 5 | IT Operations Lead | Senior Systems Administrator (IT team) | Network isolation, account changes, backup protection and validation, rebuild and restore. | Executes approved technical changes. |
| 6 | Business Owner: Academic Services | Head of Academic Services | Owns LMS01 and examinations; sets academic priorities; tests and approves service return. | Approves LMS01 return to service. |
| 7 | Business Owner: Finance | Finance Manager | Owns FIN-PC07 and finance data; manages payment fraud risk. | Approves finance system return. |
| 8 | Legal and Privacy Adviser | Data Protection Officer, supported by external counsel (A5) | Assesses legal and regulatory duties, advises on evidence, law enforcement and extortion. | Recommends whether notification is required. |
| 9 | Communications Lead | Head of Communications | Drafts and sends internal and external messages; handles media and social media. | Owns message wording; Sponsor approves external messages. |
| 10 | Incident Scribe | IT Support Officer (IT team) | Keeps the incident, decision and communication logs; tracks actions. | None. |

2.4 Obtaining additional support

External DFIR provider: there is no incident response retainer (A6). The Executive Sponsor may approve emergency engagement of a pre-identified provider. Revision 3 notes incident handlers may be on staff, on contract or available when needed [3, Sec. 2.2], and recommends contacting the incident response service provider when the plan is executed [3, RS.MA-01]. A retainer is recommended in Table 2.4.

Technology suppliers: Microsoft 365 support (identity and email), the backup software vendor and the internet service provider (blocking and log retention) under existing contracts (A16).

Legal support: external counsel experienced in Nigerian data protection law supports the Data Protection Officer.

Authorities: the regulator, any sectoral CERT and law enforcement are engaged through the Legal and Privacy Adviser when required (Section 4.6).

Internal surge staff: trained administrative staff answer learner and staff phone enquiries using approved scripts, which frees the IT team for technical work.

2.5 RACI matrix

Definitions: R (Responsible) does the work. A (Accountable) owns the outcome and signs it off; there is exactly one A per activity. C (Consulted) gives input before the decision or action (two-way). I (Informed) is kept up to date (one-way) [2, slide 15]. A/R means the same role is both accountable and responsible.

Role key: ES = Executive Sponsor; IM = Incident Manager; SA = Security Analyst; FL = Forensics Lead; ITO = IT Operations Lead; BO = Business Owner*; LP = Legal and Privacy Adviser; CL = Communications Lead.

Table 2.3: RACI matrix (exactly one A per activity)

| Activity | ES | IM | SA | FL | ITO | BO* | LP | CL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. Detection and triage | I | A | R | I | C | I | - | - |
| 2. Analysis and scoping | I | A | R | R | C | C | I | - |
| 3. Containment | I | A | R | C | R | C | - | I |
| 4. Evidence handling and chain of custody | - | I | R | A/R | C | - | C | - |
| 5. Eradication | I | A | C | R | R | I | - | - |
| 6. Stakeholder communication | A | C | - | - | - | C | C | R |
| 7. Assessment of reporting obligations | C | C | I | C | - | C | A/R | I |
| 8. Restoration approval (return to service) | I | R | C | C | R | A | - | I |
| 9. Closure and post-incident review | A | R | C | C | C | C | C | C |

*Business Owner is the owner of the affected service: Head of Academic Services for LMS01 and examinations, Finance Manager for FIN-PC07 and finance shares. For any one service, only that owner holds the A in row 8. Each row has exactly one A (or A/R) and at least one R.

2.6 Readiness checklist and preparation improvements

The scenario shows four preparation gaps: untested and mutable backups, a contact list stored on the affected server, incomplete server EDR coverage, and a privileged service account with administrator access to both the file server and the backup repository. The improvements below address them. CISA recommends offline, encrypted backups that are regularly tested, a hard-copy incident response plan and least privilege [5]; SP 800-61r3 rates tested, protected backups as a high priority for incident response [3, PR.DS-11].

Table 2.4: Readiness checklist

| # | Improvement | Owner | Resources needed | How readiness will be checked |
| --- | --- | --- | --- | --- |
| R1 | Backup readiness: keep at least one offline or immutable copy; separate backup credentials from server administration; remove svc_backup administrator rights on FS01; document restore procedures. | IT Operations Lead | Offline or immutable backup storage; backup software licence features; about 2 days of staff time per quarter for tests. | Quarterly isolated test restore of FS01 and LMS01 with recorded time and result; target 100% of critical systems restored within proposed RTO (A12). |
| R2 | Accessible incident contact list: printed copies and an encrypted offline copy on CSIRT phones, not stored only on FS01 (E08). | Incident Manager | Contact template (Table 2.5); secure storage; 1 hour per month to update. | Monthly verification call; during each exercise, 100% of CSIRT reached within 30 minutes using only the offline list. |
| R3 | Secure out-of-band communication: a pre-provisioned messaging group and phone bridge that do not depend on Microsoft 365 identity (A11). | Incident Manager with Communications Lead | Messaging service accounts; phone conference service; SMS bulk provider for learners (A14). | Quarterly test message and bridge call; record of response times. |
| R4 | EDR on all servers and central log collection, with log retention of at least one year where possible [5]. | Security Analyst | Additional EDR licences for servers; log storage; one-off deployment time. | EDR console shows 100% of servers reporting; monthly check that logs from FS01, BAK01 and LMS01 arrive. |
| R5 | Identity hardening: phishing-resistant MFA for all staff, separate administrator accounts, least-privilege service accounts [5]. | IT Operations Lead | Microsoft 365 configuration time; hardware security keys for administrators. | Monthly MFA registration report showing 100% enrolment; quarterly review of privileged accounts. |
| R6 | Training and exercises: phishing awareness for finance staff; role training for CSIRT; tabletop exercise twice a year [2, slide 8]; [7]. | Incident Manager with HR | Training content; 2 hours per staff member per year; exercise facilitator. | Training completion records (target 100% of finance staff); exercise after-action report with tracked actions. |
| R7 | Forensic jump kit and DFIR retainer: forensic laptop, write-blockers, encrypted evidence drives, custody forms [2, slide 7]; [6]. | Security Analyst; Executive Sponsor for retainer | Hardware budget; retainer contract. | Six-monthly kit inventory check; retainer contract signed with stated response time. |
| R8 | Pre-approved communication templates and holding statements for learners, staff and media [2, slide 8]. | Communications Lead | Drafting time; legal review. | Templates approved by the Executive Sponsor and Legal and Privacy Adviser, stored offline; used in each exercise. |

2.7 Offline incident contact list (fictional)

All names and numbers below are fictional and are included only to show the format of the offline list (R2).

Table 2.5: Offline incident contact list (all entries fictional)

| CSIRT role | Name (fictional) | Primary phone (fictional) | Alternate (fictional) |
| --- | --- | --- | --- |
| Executive Sponsor | Mrs Ifeoma Daramola (fictional) | +234 000 000 0101 (fictional) | +234 000 000 0201 (fictional) |
| Incident Manager | Incident Response Lead (fictional) | +234 000 000 0102 (fictional) | +234 000 000 0202 (fictional) |
| Security Analyst | Mr Kunle Adeyemi-Hart (fictional) | +234 000 000 0103 (fictional) | +234 000 000 0203 (fictional) |
| IT Operations Lead | Ms Zainab Ochefu (fictional) | +234 000 000 0104 (fictional) | +234 000 000 0204 (fictional) |
| Incident Scribe | Mr Emeka Lawal-Obi (fictional) | +234 000 000 0105 (fictional) | +234 000 000 0205 (fictional) |
| Business Owner: Academic | Dr Halima Bassey-Ojo (fictional) | +234 000 000 0106 (fictional) | +234 000 000 0206 (fictional) |
| Business Owner: Finance | Mr Tolu Nwachukwu-Ade (fictional) | +234 000 000 0107 (fictional) | +234 000 000 0207 (fictional) |
| Legal and Privacy Adviser | Barr. Ngozi Ekwueme-Sule (fictional) | +234 000 000 0108 (fictional) | +234 000 000 0208 (fictional) |
| Communications Lead | Mrs Funmi Okorie-Bala (fictional) | +234 000 000 0109 (fictional) | +234 000 000 0209 (fictional) |
| External DFIR provider | Lagoon Forensics Ltd (fictional) | +234 000 000 0110 (fictional) | 24/7 line +234 000 000 0210 (fictional) |

Task 3: Response playbook and evidence preservation

3.1 Playbook: first 60 minutes and first 24 hours

Actions follow the order of the teaching stages [2, slides 9 to 11] and the CISA ransomware checklist, which advises isolating affected systems in a coordinated way using out-of-band communication, preserving volatile evidence, and examining detection systems and logs before rebuilding [5]. All actions are planned. Section numbers in the table refer to sections of this report.

Table 3.1: Response playbook

| # | Time or stage | Action | Owner | Required approval | Evidence to retain | Completion check |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 08:45-08:50 Activation (detection and analysis) | Declare a Critical incident. Open the incident log and decision log on paper and on a clean laptop. Activate the CSIRT by phone using personal knowledge and the IT team's phones (contact list on FS01 is unavailable, E08). Start a phone bridge. Tell staff by phone or SMS not to use email for incident matters and not to switch off or restart devices. | Incident Manager | None (Incident Manager authority, Table 2.1) | Declaration time, severity rationale, call log | All CSIRT roles have acknowledged on the bridge; logs opened. |
| 2 | 08:50-09:00 Short-term containment | Isolate FIN-PC07 using EDR network containment and keep it powered on to retain memory (E04, E06). No interactive logon by IT staff. | Security Analyst | Incident Manager (verbal, logged) | EDR containment record, alert screenshots, process list export | EDR shows host isolated; no new proxy connections from FIN-PC07 after the isolation time. |
| 3 | 08:50-09:05 Short-term containment | Disconnect FS01 from the production network at the switch or virtual switch; do not shut it down. Stop share access. Photograph the ransom note and record example .locked file names and times (E06). If encryption continues and disconnection fails, power down as a last resort and log the evidence loss (Section 3.3.1). | IT Operations Lead | Incident Manager; power-down needs Incident Manager approval and a logged reason | Switch change record, photographs, file listing (metadata only) | No new .locked files after the disconnection time; shares unreachable from a test workstation. |
| 4 | 09:00-09:10 Short-term containment (backup access) | Disable svc_backup and any unneeded account with administrator rights on FS01 or BAK01. Pause all backup jobs. Isolate BAK01 from the network. Seal the Day minus 3 disconnected backup media in a locked location, record the seal number and do not connect it (E03, E05; A10). | IT Operations Lead | Incident Manager | Account change record; backup job history (export or screenshot); media custody entry (EV-09) | Test logon with svc_backup fails; BAK01 unreachable; media entered in evidence register. |
| 5 | 09:00-09:15 Short-term containment (cloud account) | For the finance officer account (E02): first export sign-in and audit records, then revoke sessions, block sign-in, reset the password, review MFA methods and mailbox forwarding or inbox rules. Check administrator role assignments for changes since Day minus 1. | Security Analyst with IT Operations Lead | Incident Manager | Exported records (EV-05); list of MFA methods and rules before changes | No active sessions; sign-in blocked; no unexplained administrator roles. |
| 6 | 09:05-09:20 Short-term containment (suspicious transfer) | Block the unfamiliar cloud storage destination (E04) and the unfamiliar IP address (E02) at proxy and firewall. Preserve proxy and firewall logs from Day minus 3 17:00 onward before they rotate. | Security Analyst | Incident Manager | Proxy and firewall log export (EV-06); block rule record | Test connection to the destination is blocked; block hits are logged. |
| 7 | 09:10-09:40 Investigation (evidence) | Collect evidence in order of volatility [6]: FIN-PC07 memory; FS01 running processes, sessions, open files and network connections; Windows Security, SMB and backup logs from FS01 and BAK01. Record each item in the evidence register (Table 3.2). | Forensics Lead (Security Analyst as interim custodian until the DFIR provider arrives) | Incident Manager | EV-01 to EV-09 | Each item has a register entry, a hash recorded at acquisition and a signed custody form. |
| 8 | 09:15-09:30 Coordination | Brief the Executive Sponsor (Section 4.4). Engage the external DFIR provider and the Legal and Privacy Adviser. Warn the Academic Business Owner that LMS01 cannot be relied on for 11:00. | Incident Manager | Executive Sponsor approves DFIR spend | Call log; briefing text | Sponsor acknowledged; DFIR engagement confirmed with an arrival time. |
| 9 | 09:30-10:00 Continuity decision | Decide on the 11:00 examination. Recommendation: postpone; do not restore LMS01 from an unvalidated backup (Section 3.3.2). Start the academic continuity procedure. | Academic Business Owner | Executive Sponsor | Decision log entry with rationale and evidence IDs | Decision recorded by 10:00; wording ready for the learner notice. |
| 10 | 09:45 First-hour checkpoint | Confirm containment status, review severity and scope, assign investigation questions Q1 to Q5 (Table 1.6), set the next update time (11:00). | Incident Manager | None | Updated incident log | Every open action has an owner and a due time. |
| 11 | 10:00-10:15 Communication | Send the learner notice (Section 4.5) by SMS and official social media; give staff instructions by phone and SMS. | Communications Lead | Executive Sponsor | Copies of messages with send times | SMS delivery report received; posts live. |
| 12 | 10:00-16:00 Investigation (scope) | Hunt for broader compromise (Section 3.2) across workstations, servers, accounts and LMS01. | Security Analyst and Forensics Lead | Incident Manager | Hunt queries, results, list of hosts checked | Every known host is recorded as clean, suspicious or infected. |
| 13 | 10:00-18:00 Longer-term containment | Separate the backup network; block workstation-to-workstation SMB; limit administrator logons to one management host; enforce MFA on all Microsoft 365 accounts; create a new least-privilege backup account only after scoping shows it is safe [2, slide 11]. | IT Operations Lead | Incident Manager; Executive Sponsor for organisation-wide Microsoft 365 restrictions | Change records | Firewall rules verified by test; MFA report shows 100% enrolment of active accounts. |
| 14 | 12:00-20:00 Recovery preparation | Build an isolated recovery environment. Mount the Day minus 3 disconnected backup and the Day 0 02:00 network backup read-only. Scan for malware and indicators; test-restore sample data; compare file counts and hashes (Section 3.6.3). | IT Operations Lead and Forensics Lead | Incident Manager | Backup validation report | Each backup set is marked validated or rejected, with evidence. |
| 15 | By Day 0 16:00, then daily | Legal and Privacy Adviser assesses notification duties (Section 4.6) and records when the organisation became aware of a possible personal data breach. | Legal and Privacy Adviser | Executive Sponsor decides on notification | Assessment memo | Documented decision well before any 72-hour limit. |
| 16 | 16:00 to Day +1 06:00 Eradication | After imaging is confirmed: rebuild FIN-PC07 from a known-good image; rebuild FS01 and LMS01 in the recovery environment; remove persistence found by the hunt; reset credentials (Section 3.5); patch. | IT Operations Lead | Incident Manager; Forensics Lead confirms imaging is complete | Rebuild records; list of reset accounts | Hosts rebuilt from known-good media; no indicator hits on post-rebuild scans. |
| 17 | Day +1 06:00-08:45 Recovery | Restore validated data to the rebuilt FS01, then LMS01, inside the isolated environment. Run acceptance tests (Table 3.4). Production return happens only after the business owner signs acceptance, within the proposed RTO (Table 3.3). | IT Operations Lead | Academic Business Owner (return to service) | Acceptance test results | Acceptance criteria met and signed. |
| 18 | Day +1 08:45 24-hour review (towards closure) | Review severity and scope, update the executive briefing, approve the next-phase plan. The incident closes only when closure criteria are met and the post-incident review is scheduled (Section 5.6). | Incident Manager | Executive Sponsor | Updated logs and briefing | Next-phase plan approved; review date set. |

3.2 Checking for broader compromise

Revision 3 warns that a superficial magnitude check can lead to underestimating an incident and allowing it to continue on other targets [3, RS.AN-08]. Scope checks (all planned) are:

Endpoints: EDR sweep of all workstations for the indicators found on FIN-PC07 (file names, hashes, domains, IP addresses) once the DFIR provider extracts them.

Servers without EDR: temporary EDR deployment or an offline scanner on FS01, LMS01 and BAK01, since server coverage is incomplete.

Accounts: new or recently elevated accounts, unusual use of privileged accounts, and every account that has logged on to FIN-PC07, FS01 or BAK01 since Day minus 3.

Persistence and tools: scheduled tasks, new services, remote monitoring and management software, unexpected PowerShell use, credential-dumping tools and use of backup-deletion tools such as vssadmin or wbadmin, as listed in the CISA checklist [5].

Cloud: Microsoft 365 administrator role changes, new application consents, mailbox forwarding rules and sign-ins from the E02 IP address on any other account.

Network: proxy, firewall and DNS logs for other uploads to the E04 destination or similar services, and unexpected workstation-to-workstation connections.

LMS01: web and application logs (EV-08) to decide whether H7 (dependency failure only) holds or LMS01 is itself compromised.

3.3 Two difficult decisions

3.3.1 Containment while preserving useful evidence

Decision: contain by network isolation, not by shutdown. FIN-PC07 is isolated through EDR and FS01 is disconnected at the switch, and both stay powered on until memory and live data are captured. SP 800-86 explains that volatile data is lost when a system is powered down and should generally be acquired before non-volatile data [6, Sec. 3.1.2]. CISA advises powering down only if a device cannot be disconnected from the network, because shutdown destroys artifacts held in memory [5]. Revision 3 notes that every response strategy involves trade-offs between investigating and returning to normal operations [3, RS.MA-03].

When immediate isolation is necessary (no waiting for evidence): active encryption is spreading (E06); a privileged account is in active use by an unknown party (E03); data is still leaving the network (E04 pattern repeating); or the backup repository is reachable by a compromised account. In those cases, containment comes first. I would not delay containment to observe the attacker, because Revision 3 warns that intentional delay can let an attacker escalate access [3, RS.MI].

Documenting evidence loss or operational impact: every containment action that destroys or alters evidence, or stops a service, is entered in the decision log with the time, the person approving, the reason, the evidence affected (for example, "FS01 memory not captured because the host was powered down at 09:04 to stop active encryption"), and the operational effect. The Forensics Lead adds a note to the evidence register so the gap is visible in any later report.

3.3.2 Restoring examination access while backup safety is uncertain

Decision: do not restore LMS01 or its FS01 dependencies from the Day 0 02:00 network backup in time for 11:00. Recommend that the Academic Business Owner postpones the examination, with Executive Sponsor approval, and confirms a new date once acceptance criteria are met.

The 02:00 backup ran 25 minutes after svc_backup, an account with administrator rights on BAK01, made unexplained logons (E03, E05). Its integrity is unknown, and network backups are not immutable.

Neither backup route has been restore-tested in 90 days, so even a clean backup may not restore correctly within two hours.

Restoring onto infrastructure that has not been scoped could re-introduce persistence or expose examination data to an attacker who may still have access. CISA advises identifying precursor malware before rebuilding from backups and taking care not to re-infect clean systems [5]; Revision 3 recommends checking restoration assets for compromise before use [3, RC.RP-03].

The examination content is assumed to be held on LMS01 and FS01, and no alternative examination platform has been validated (A13).

An examination taken on a compromised platform could produce results whose integrity cannot be defended, which would harm learners more than a short postponement (A17).

Documenting operational impact: the decision log records the 100 affected learners, the decision owner, the rationale and evidence IDs. The learner notice (Section 4.5) explains the postponement and states that no learner will be penalised.

3.4 Evidence register and custody arrangements

Every item below is planned / not yet collected. No hashes have been calculated and no acquisitions have been performed. Integrity checks follow SP 800-86: compute a message digest of the original and the copy and compare them, examine only copies, and log every person who has custody [6, Sec. 3.1.2]. Revision 3 recommends collecting and retaining evidence with its integrity and provenance preserved [3, RS.AN-07]. Times are planned times in WAT (UTC+1).

Table 3.2: Evidence register (all items planned)

| ID | Source | Proposed collection method | Collector role | Date and time (timezone) | Integrity check | Secure storage | Custody transfers | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| EV-01 | FIN-PC07 volatile memory (E04, E06) | EDR live memory acquisition or a trusted memory tool run from external media; output to an encrypted evidence drive (A9). | Security Analyst (interim), then Forensics Lead | Planned: Day 0 09:10 WAT (UTC+1) | SHA-256 at acquisition, recorded on the custody form; re-verified at each transfer. | Encrypted evidence drive in a locked safe in the IT office. | Security Analyst to Forensics Lead on DFIR arrival (signed form, time, purpose). | Planned; not yet collected |
| EV-02 | FIN-PC07 disk image | Full forensic image with a hardware write-blocker after memory capture and before rebuild. | Forensics Lead | Planned: Day 0 13:00 WAT (UTC+1) | SHA-256 of source and image compared [6]. | Encrypted drive in safe; working copy on DFIR analysis system. | Forensics Lead to evidence safe; any copy logged. | Planned; not yet collected |
| EV-03 | FS01: ransom note, sample .locked files, file listing, live sessions and open files, Windows Security and SMB logs (E03, E06) | Copy (not move) samples; export logs; record sessions and open files before any shutdown. | Forensics Lead, witnessed by IT Operations Lead | Planned: Day 0 09:20 WAT (UTC+1) | SHA-256 for each exported file. | Encrypted evidence drive in safe. | Witness signs; transfer to DFIR logged. | Planned; not yet collected |
| EV-04 | BAK01: Windows Security logs, backup console job history, configuration and audit trail (E03, E05) | Export through an isolated management session; screenshots where export is not possible (A15). | IT Operations Lead, witnessed by Security Analyst | Planned: Day 0 09:30 WAT (UTC+1) | SHA-256 of each export. | Encrypted evidence drive in safe. | IT Operations Lead to Forensics Lead. | Planned; not yet collected |
| EV-05 | Microsoft 365 sign-in and audit records for the finance officer and all administrator accounts (E02) | Export from the admin portal to CSV, using an administrator account verified as unaffected, before account changes (A16). | Security Analyst | Planned: Day 0 09:05 WAT (UTC+1) | SHA-256 of each export file. | Encrypted evidence drive; no copy kept in Microsoft 365. | Security Analyst to Forensics Lead and Legal (read-only copy). | Planned; not yet collected |
| EV-06 | Proxy and firewall logs, Day minus 3 17:00 onward (E04) | Export from proxy and firewall management consoles. | Security Analyst | Planned: Day 0 09:15 WAT (UTC+1) | SHA-256 of each export. | Encrypted evidence drive in safe. | Security Analyst to Forensics Lead. | Planned; not yet collected |
| EV-07 | Original phishing email and attachment (E01) | Export the original message with full headers as a file; attachment kept in a password-protected archive and opened only in a sandbox. | Security Analyst | Planned: Day 0 09:40 WAT (UTC+1) | SHA-256 of message file and attachment. | Encrypted evidence drive in safe. | Security Analyst to Forensics Lead. | Planned; not yet collected |
| EV-08 | LMS01 web and application logs (E07) | Export application and web server logs. | IT Operations Lead | Planned: Day 0 10:30 WAT (UTC+1) | SHA-256 of each export. | Encrypted evidence drive in safe. | IT Operations Lead to Forensics Lead. | Planned; not yet collected |
| EV-09 | Day minus 3 disconnected backup media (physical item) | Seal in a tamper-evident bag; mount read-only only in the isolated recovery environment. | IT Operations Lead | Planned: Day 0 09:05 WAT (UTC+1) | Seal number recorded; hash of any image made from it. | Locked safe, separate key holder. | Each removal and return signed with time and purpose. | Planned; not yet collected |
| EV-10 | Interview notes with the finance officer (E01, E02) | Structured interview: what was opened, when, from where, any MFA prompts approved. | Incident Manager with Legal and Privacy Adviser | Planned: Day 0 11:30 WAT (UTC+1) | Notes signed and dated; scanned copy hashed. | Locked safe; scan on encrypted drive. | Incident Manager to Legal and Privacy Adviser. | Planned; not yet collected |

Access restrictions: evidence drives are encrypted, and the passphrase is held by the Forensics Lead and the Incident Manager only. The safe has a sign-in sheet. Analysis is done on copies, never on originals. Evidence is not stored on FS01, BAK01 or in Microsoft 365 until those are confirmed clean. Access to evidence and to incident records is limited to named CSIRT members on a need-to-know basis, because records can contain sensitive personal data and details of exploited weaknesses [3, RS.AN-06]. The Legal and Privacy Adviser decides whether evidence may be shared with law enforcement or other external parties.

3.5 Eradication: persistence, entry point and credentials

Revision 3 describes eradication as removing persistence mechanisms and entry points, for example deleting malware, disabling breached accounts and fixing exploited vulnerabilities, and identifying all affected hosts first [3, RS.MI-02].

Remove persistence: rebuild FIN-PC07, FS01 and LMS01 from known-good images rather than cleaning them in place, because server EDR coverage was incomplete and the full set of attacker changes may not be visible [2, slide 11]. Remove any scheduled tasks, services, remote tools or accounts found by the hunt (Section 3.2) from all other hosts, and verify with two different scanning tools [2, slide 11].

Address the likely entry point (H1, subject to Q1): block the sender and attachment hash at the email gateway; search all mailboxes for the same message and remove copies; restrict risky attachment types and macros; and give the finance team targeted phishing training [5]. If Q1 shows no execution, the entry point remains open and eradication cannot be declared complete.

Secure compromised credentials: reset the finance officer's password and re-register MFA under supervision; replace svc_backup with a new, least-privilege backup account that has no administrator rights on FS01; reset all administrator and service account passwords; if an on-premises directory exists (A8), reset its privileged and service accounts in line with DFIR advice. Credential resets for the wider environment are completed after the environment is cleaned and rebuilt, so that new credentials are not captured again [5].

Close weaknesses: patch all rebuilt systems, separate the backup network, enforce phishing-resistant MFA, and remove unneeded administrator rights [2, slide 11].

3.6 Recovery

3.6.1 Restoration order, recovery targets and acceptable data loss

Restoration follows dependencies and business priority. Revision 3 recommends restoring essential services in the appropriate order and working with system owners to confirm success [3, RC.RP-04]. All RTO and RPO values below are my proposals (A12) and must be confirmed through the Week 21 business impact analysis [2, slide 18].

Table 3.3: Restoration order, recovery targets and acceptable data loss (proposals, A12)

| # | System or service | Why at this point | Proposed RTO (from declaration) | Proposed RPO and acceptable data loss |
| --- | --- | --- | --- | --- |
| 1 | Identity: Microsoft 365 administration and accounts; any on-premises directory (A8) | Every other service depends on trusted identity. | 4 hours | Configuration only; no data restore. |
| 2 | Clean backup target (rebuilt BAK01 or new isolated target) | Restored data must be protected from the first day. | 24 hours | Not applicable. |
| 3 | FS01 shares used by LMS01 (course materials, assessment storage) | LMS01 depends on files on FS01. | 36 hours | Day 0 02:00 if that backup is validated clean (up to 6.5 hours of loss); otherwise Day minus 3 17:00 (up to about 63.5 hours, covering the weekend). |
| 4 | LMS01 learning portal and rescheduled examination | Main learner-facing service. | 48 hours | As row 3. Weekend submissions are identified and learners asked to resubmit from their own copies. |
| 5 | FIN-PC07 (rebuilt) and finance shares on FS01 | Finance operations can run on manual workarounds for a short period. | 72 hours | Day minus 3 17:00 or validated later point; weekend transactions re-entered from bank records and source documents. |
| 6 | Remaining shares and non-critical services | Lower business priority. | 7 days | As above. |

Acceptable data loss is a business decision: each business owner must accept, in writing, the data that will be lost if only the Day minus 3 backup is usable.

3.6.2 Controlled restoration

Build an isolated recovery network (no internet access, no connection to production) with newly built servers from known-good images [5].

Restore data into the isolated environment first; never restore directly onto the compromised servers.

Add only systems that have passed checks to the recovery network, so that clean systems are not re-infected [5].

Move services to production in phases (Table 3.3 order), with enhanced monitoring during the recovery window [2, slide 11].

3.6.3 Selecting and validating a backup

1.	Candidates: (a) Day minus 3 17:00 disconnected backup, which predates E01 and is the preferred clean point; (b) Day 0 02:00 network backup, which is more recent but taken after the suspicious logon (E03).

2.	Readability: mount each candidate read-only in the isolated environment and confirm the backup catalogue and files can be read (A10).

3.	Compromise check: scan restored files with two anti-malware engines and the indicators from the DFIR investigation; check for unexpected executables, scripts and scheduled tasks in system backups [3, RC.RP-03].

4.	Integrity check: compare file counts, folder sizes and sample hashes between the two backup sets and against application expectations; check for .locked files or other signs of encryption; check the LMS01 database for consistency.

5.	Selection rule: use the most recent backup that passes all checks. If the 02:00 backup fails any check, or Q3 shows tampering, reject it and use the Day minus 3 backup.

3.6.4 Recovery acceptance criteria

Revision 3 recommends checking restored assets for indicators of compromise, fixing root causes before production use, and verifying restoration before a system goes online [3, RC.RP-05]. The business owner approves return to service only when every criterion below is met.

Table 3.4: Recovery acceptance criteria

| # | Acceptance criterion | Evidence required | Verified by |
| --- | --- | --- | --- |
| AC1 | Data restored only from a backup set marked validated (Section 3.6.3). | Backup validation report. | Forensics Lead |
| AC2 | Server rebuilt from a known-good image and fully patched. | Build record and patch report. | IT Operations Lead |
| AC3 | No indicator of compromise found by two scanning tools after restore. | Scan reports. | Security Analyst |
| AC4 | All in-scope credentials reset; svc_backup replaced by a least-privilege account. | Credential reset list. | IT Operations Lead |
| AC5 | Data integrity confirmed: file counts and sample hashes match the validated backup; LMS01 functional tests pass with test accounts (log in, open material, submit a test assessment, view a grade). | Signed test script results. | Academic Business Owner's nominee |
| AC6 | Monitoring in place: EDR active on all restored servers; alerts for privileged logons and uploads to cloud storage; 24 hours in pilot mode with no suspicious activity (proposal, A12). | Monitoring log. | Security Analyst |
| AC7 | Likely entry point addressed (Section 3.5). | Change records. | Incident Manager |
| AC8 | Business owner formally approves return to service. | Signed acceptance form. | Business Owner (Accountable, Table 2.3) |

Monitoring for recurrence: after return to service, enhanced monitoring continues for at least 30 days (proposal, A12), with daily review of EDR alerts, privileged account use, backup job changes and outbound transfers, as recommended for restored systems [3, RC.RP-04]; [2, slide 11].

Task 4: Communication and escalation

4.1 Communication matrix

Revision 3 distinguishes incident coordination, formal incident notification, public communication and voluntary information sharing, and recommends procedures that state what must be reported to whom and when [3, RS.CO, RS.CO-02]. Because the trustworthiness of corporate email is unverified (E08), every row has an alternative channel that does not depend on Microsoft 365. CISA advises out-of-band methods such as phone calls so that an attacker monitoring communications is not alerted [5].

Table 4.1: Communication matrix

| Stakeholder group | Trigger | Message owner | Channel (primary; alternative if email is unsafe) | Approver | Update frequency |
| --- | --- | --- | --- | --- | --- |
| Learners (all 1,800), including the 100 examination candidates | Portal outage confirmed (E07); examination decision; any change in status; formal notice if legally required | Communications Lead | SMS bulk messages and official social media (A14); helpline. Alternative: direct phone calls to the 100 candidates. No email until verified. | Executive Sponsor, with Academic Business Owner | 10:15 on Day 0, then 10:00 and 16:00 daily until service returns |
| Executive management (and Board via Executive Sponsor) | Critical incident declared | Incident Manager | Phone bridge and printed briefing. Alternative: in person or SMS. | Not required (internal briefing) | 09:30 and 11:00 on Day 0, then every 4 hours on Day 0; daily afterwards |
| CSIRT, IT and security staff | CSIRT activation | Incident Manager | Phone bridge and pre-agreed messaging group on phones (A11). Alternative: SMS or in person. | Incident Manager | Hourly for the first 6 hours, then every 4 hours |
| All staff | Critical incident declared; changes to working instructions | Communications Lead | Phone call tree, SMS and in-person briefing. Alternative: notices at building entrances. Not email. | Incident Manager | 10:00 on Day 0, then daily |
| Legal and privacy advisers | Critical incident declared; any sign of personal data access or theft (E04, E02); extortion claim | Incident Manager | Phone; evidence summaries through a secure file-sharing service outside Microsoft 365. Alternative: in person. | Executive Sponsor (scope of engagement) | From 09:15 on Day 0, at every update, and immediately on new evidence about personal data |
| Service providers: external DFIR firm, internet service provider, backup vendor, Microsoft 365 support | Assistance needed (containment, blocking, log retention, backup analysis) | Incident Manager | Phone and provider support portals accessed from a clean device. Alternative: provider emergency phone lines. | Executive Sponsor (contracts and spend) | As needed; daily status call with the DFIR firm |
| Regulator: Nigeria Data Protection Commission (conditional) | Legal and Privacy Adviser concludes a notifiable personal data breach is likely (Section 4.6) | Legal and Privacy Adviser | Channel designated by the Commission, confirmed by legal counsel. | Executive Sponsor | Within the statutory period if notifiable; further information in phases |
| ngCERT through any sectoral CERT, and law enforcement (conditional) | Legal and Privacy Adviser confirms a reporting duty or extortion is received | Legal and Privacy Adviser with Incident Manager | Designated reporting channel or phone, confirmed by legal counsel. | Executive Sponsor | As required by law or as advised |
| Media and public | Media enquiry, public social media claims (Inject 4) | Communications Lead (single spokesperson) | Approved holding statement; official social media. Alternative: phone statement to journalist. | Executive Sponsor with Legal and Privacy Adviser | As needed; every public statement logged |

4.2 Alternative channel if corporate email is unsafe

CSIRT and staff: phone bridge plus a pre-agreed messaging group set up on staff phones, using accounts that do not rely on the Microsoft 365 tenant (A11). Members confirm identity by voice before acting on instructions.

Learners: SMS through the Institute's bulk SMS provider and posts on official social media pages, after confirming that those accounts are not linked to compromised credentials (A14).

External parties: provider emergency phone lines and portals reached from a clean laptop.

Verification: any instruction received by email during the incident is confirmed by phone before action, because E02 suggests the mailbox may be accessible to an attacker.

4.3 Escalation rules

Table 4.2: Escalation rules

| Trigger | Escalate to | Time limit (proposal, A12) |
| --- | --- | --- |
| Critical incident declared | Executive Sponsor by phone | Immediately, within 15 minutes |
| Evidence or credible claim that personal data was accessed or stolen (E04, Inject 2) | Legal and Privacy Adviser; Executive Sponsor | Within 1 hour; the time is logged as a possible start of any legal clock |
| Any proposal to shut down LMS01, postpone the examination or restore from an unvalidated backup | Academic Business Owner and Executive Sponsor | Before action, except when spread is active |
| Ransom demand, extortion contact or publication threat | Executive Sponsor and Legal and Privacy Adviser; no reply to the attacker | Immediately |
| Media enquiry or public claim | Communications Lead (only spokesperson); Executive Sponsor approves | Within 30 minutes |
| Compromise of administrator, identity or backup systems confirmed | External DFIR provider; Executive Sponsor | Within 1 hour |
| Recovery target (Table 3.3) at risk of being missed | Executive Sponsor; business continuity plan invoked | As soon as the risk is known |
| Payment fraud indicators (for example, bank detail change requests) | Finance Business Owner; Legal and Privacy Adviser | Immediately |

4.4 Executive briefing

To: Director of Operations (Executive Sponsor). From: Incident Response Lead. Time: Day 0, 09:30 WAT. Channel: phone bridge, followed by a printed copy.

Confirmed impact: Ransomware has encrypted shared folders on the file server FS01 and files on finance workstation FIN-PC07 (E06). Learners cannot open materials or submit work on the learning portal (E07). I declared a Critical incident at 08:45. FIN-PC07, FS01 and the backup server are isolated, and the backup service account is disabled.

Uncertainty: We do not yet know whether learner, staff or finance data was stolen. A 1.2 GB upload to unfamiliar cloud storage occurred at 01:50, but its content is unknown (E04). We also do not know whether the network backups are clean (E03, E05).

Decisions needed from you by 10:00: (1) approve postponing the 11:00 examination for 100 learners; (2) approve emergency engagement of an external forensic firm; (3) confirm that nobody contacts the attackers or pays without Board and legal advice.

Legal advisers are assessing reporting duties. Please use phone only, because corporate email may be unsafe.

Next update: 11:00 WAT on this bridge.

4.5 Learner notice

Sent by SMS and official social media at 10:15 WAT after Executive Sponsor approval.

Northbridge Skills Institute: learning portal update (Day 0, 10:15 WAT)

We are dealing with an IT incident that affects the learning portal. You may see the login page, but you cannot open course materials or submit assessments.

Today's online examination at 11:00 is postponed. You will not be penalised. We will confirm the new date at least 48 hours in advance.

What to do now: do not submit work through the portal until we say it is safe; keep copies of any work you have prepared; and be careful with emails, calls or messages that ask for your password, payment or personal details. Northbridge will never ask for your password.

Next update: by SMS and official social media by 16:00 WAT today. Questions: learner helpline 0800 000 0000 (fictional number).

4.6 Assessing notification obligations

Process. The Legal and Privacy Adviser leads the assessment, supported by the Incident Manager and Forensics Lead, and records each conclusion in the decision log. Steps are: (1) identify what personal data was on affected systems (A3) and whether its confidentiality, integrity or availability was affected; (2) record when Northbridge became aware of a possible personal data breach; (3) assess risk to individuals; (4) identify recipients and deadlines under each applicable law; (5) recommend to the Executive Sponsor whether and when to notify; (6) keep a breach record. Revision 3 recommends performing notifications in line with the laws for the organisation's sectors, locations and customer locations [3, RS.CO-02].

Jurisdiction: Nigeria (A1). I read Section 40 of the Nigeria Data Protection Act 2023 (NDPA) in a published copy of the Act [8]. In summary:

A data controller must notify the Nigeria Data Protection Commission within 72 hours of becoming aware of a breach that is likely to result in a risk to the rights and freedoms of individuals, describing where feasible the nature of the breach, categories and approximate numbers of data subjects and records [8, s. 40(2)].

Where the breach is likely to result in a high risk to data subjects, the controller must communicate it to them immediately in plain and clear language, with advice on protective measures; a public communication may be used if direct contact is not feasible [8, s. 40(3)].

Notices must give a point of contact, the likely consequences and the measures taken or proposed [8, s. 40(4)]. Information may be provided in phases without undue delay [8, s. 40(9)]. Controllers must keep a record of all personal data breaches [8, s. 40(8)].

Application to Northbridge. Northbridge is assumed to be the data controller for learner and staff data (A2). Encryption of FS01, if it holds learner records (A3), may itself be a personal data breach because availability and integrity are affected, even if no data was stolen. For planning, the Legal and Privacy Adviser should treat awareness as possibly starting around 08:30 to 08:45 on Day 0 (E06, E07), which would place any 72-hour deadline at about 08:30 on Day +3. Legal advisers must confirm whether the risk threshold is met, when awareness began, and the deadline.

Cyber incident reporting. A secondary source (a Nigerian law firm briefing) states that the Cybercrimes (Prohibition, Prevention, etc.) Act 2015, as amended in 2024, requires organisations to report cyber threats to ngCERT through their sectoral CERT or SOC immediately and no later than 72 hours after detection [9]. I did not read the primary text of the Act, so legal advisers must confirm whether and how this applies to a private training provider before relying on it.

Operational notices compared with formal breach notification. The learner notice (Section 4.5) and staff instructions are operational notices: they explain service status and give practical safety advice, and they deliberately neither confirm nor deny data theft. Formal breach notification is a legal act made by the controller to the Commission under s. 40(2), and to data subjects under s. 40(3) if high risk is found. It is approved by the Executive Sponsor on legal advice and is only issued once the legal assessment is complete. Any learners or staff outside Nigeria may bring other laws into scope; legal advisers must check this.

Task 5: Tabletop exercise and improvement plan

A tabletop exercise is a discussion-based session in which a facilitator presents a scenario and participants discuss their roles and responses; its objectives are to validate plan content, roles and interdependencies [7, Sec. 4]. SP 800-84 notes that tabletop exercises typically last two to eight hours [7, Sec. 4]; this exercise is limited to 60 minutes, as the assignment requires, so it concentrates on decision-making rather than technical detail. Revision 3 treats exercises as a source of improvements [3, ID.IM-02].

5.1 Exercise design

Objectives

1.	Test whether the plan's decision authority works under time pressure for examination and restoration decisions.

2.	Test escalation of a data extortion claim to legal and privacy advisers and the start of the notification assessment.

3.	Test recovery decisions when the preferred backup fails.

4.	Test public and learner communication when false information circulates and corporate email is unsafe.

Participant roles

Table 5.1: Exercise participants

| Exercise role | Played by | Purpose |
| --- | --- | --- |
| Facilitator | External exercise facilitator (fictional consultant, not a CSIRT member) | Presents injects, keeps time, asks probing questions [7, Sec. 4.2.5]. |
| Data collector | Incident Scribe | Records decisions, owners, timings and issues [7, Sec. 4.2.5]. |
| Players | Executive Sponsor, Incident Manager, Security Analyst, Forensics Lead (DFIR firm), IT Operations Lead, Academic Business Owner, Finance Business Owner, Legal and Privacy Adviser, Communications Lead | Make and explain decisions in their CSIRT roles (Table 2.2). |

Agenda (60 minutes)

Table 5.2: Agenda

| Minute | Activity |
| --- | --- |
| 0-5 | Welcome, ground rules (no blame, discussion only, all results are simulated), objectives. |
| 5-10 | Baseline: situation at 09:45 on Day 0 after the first-hour actions in Table 3.1. |
| 10-20 | Inject 1: management pressure to reopen the portal before 11:00. |
| 20-35 | Inject 2: attacker claims to hold all 1,800 learner records. |
| 35-45 | Inject 3: test restoration of the latest network backup fails. |
| 45-50 | Inject 4: false social media post and journalist enquiry. |
| 50-55 | Inject 5 (own): supplier asks to confirm a change of bank details. |
| 55-60 | Hot wash: review success criteria, agree top issues and owners. |

Injects

Table 5.3: Exercise injects

| Exercise time | Required inject |
| --- | --- |
| Minute 10 | Management asks you to reopen the learning portal before the 11:00 examination, even if the most recent backup is unverified [1]. |
| Minute 20 | An attacker claims to hold all 1,800 learner records and threatens publication in 12 hours. A screenshot is provided, but its authenticity is unknown [1]. |
| Minute 35 | A test restoration of the latest network backup fails with an unreadable snapshot error [1]. |
| Minute 45 | A social media post claims the examination is cancelled. A journalist asks whether learner information has been exposed [1]. |
| Minute 50 (own inject) | The Finance Business Owner reports that a regular supplier emailed the finance officer's mailbox at 07:55 on Day 0, asking Northbridge to confirm a change to the supplier's bank details "as requested by your finance team" at 01:30 on Day 0. This tests whether the team links the request to the unfamiliar mailbox sign-in (E02) and treats it as possible payment fraud. |

Measurable success criteria

Table 5.4: Success criteria

| # | Success criterion | Target |
| --- | --- | --- |
| SC1 | A documented decision on the 11:00 examination, with a named owner and rationale, after Inject 1. | Within 5 simulated minutes |
| SC2 | Restorations approved from a backup that has not been validated. | Zero |
| SC3 | Extortion claim escalated to the Legal and Privacy Adviser, and notification assessment started, after Inject 2. | Within 5 simulated minutes |
| SC4 | Public holding statement approved by the Executive Sponsor after Inject 4. | Within 10 simulated minutes |
| SC5 | Decisions logged with owner, rationale, evidence IDs and communication action. | 100% of decisions |
| SC6 | CSIRT and external communication during the exercise uses only out-of-band channels. | 100% (no use of corporate email) |

5.2 Exercise walk-through (SIMULATION)

SIMULATION. All responses below are simulated. I completed the exercise individually, taking each participant's role in turn. They describe how each role would respond under the plan in this report, not real events.

Table 5.5: Walk-through by participant role (SIMULATION)

| Inject (minute) | Role | Simulated response (SIMULATION) |
| --- | --- | --- |
| Baseline (5-10) | Facilitator | Reads the 09:45 status: FIN-PC07, FS01 and BAK01 isolated; svc_backup disabled; finance officer account blocked; DFIR firm en route. |
| Inject 1 (10) | Executive Sponsor | Under pressure from senior managers, asks whether the portal can be restored from the 02:00 backup so the examination can go ahead. |
|  | Incident Manager | Explains that the 02:00 backup ran 25 minutes after the unexplained svc_backup logon (E03, E05), has never been restore-tested, and could restore attacker changes. Recommends postponement (Section 3.3.2). |
|  | Academic Business Owner | Agrees, and confirms that academic regulations allow rescheduling without penalty (A17). Proposes a new date once acceptance criteria are met. |
|  | IT Operations Lead | Confirms that validating any backup will take several hours in an isolated environment, so an 11:00 restore is not realistic. |
|  | Communications Lead | Prepares the learner notice for 10:15 (Section 4.5). |
| Inject 2 (20) | Security Analyst | Notes that the screenshot cannot be authenticated yet; compares visible field names and record formats with known Northbridge data structures, without contacting the attacker. Links the claim to E04 (1.2 GB upload). |
|  | Legal and Privacy Adviser | Logs the time of the claim as a possible awareness point, starts the NDPA assessment (Section 4.6), and advises no engagement with the attacker and preservation of the screenshot as evidence. |
|  | Executive Sponsor | Confirms no ransom contact or payment without Board and legal advice (A7); approves preparing learner communication in case the claim is confirmed. CISA notes payment does not guarantee data will not be leaked [5]. |
|  | Forensics Lead | Prioritises Q4 (content of E04) and the analysis of FIN-PC07 file access around 01:50. |
| Inject 3 (35) | IT Operations Lead | Reports the network backup is unreadable. Recommends rejecting all network backups and moving to the Day minus 3 disconnected backup. |
|  | Incident Manager | Accepts; asks the Forensics Lead to treat BAK01 as possibly tampered with (Q3) and preserve its logs (EV-04). |
|  | Academic Business Owner | Accepts loss of weekend changes, and asks for a list of weekend submissions so learners can resubmit from their own copies. |
|  | Finance Business Owner | Accepts that weekend finance entries will be re-entered from bank records. |
| Inject 4 (45) | Communications Lead | Drafts a holding statement: the examination is postponed, not cancelled; Northbridge is investigating an IT incident and will contact affected people directly if their information is affected. No speculation about data. |
|  | Legal and Privacy Adviser | Removes a draft phrase that said "no data was taken", because that is not yet known. |
|  | Executive Sponsor | Approves the statement about 12 minutes after the inject, because no pre-approved template existed. |
| Inject 5 (50) | Finance Business Owner | Initially suggests replying to the supplier by email, then recognises that the finance mailbox may be compromised (E02). Freezes all bank detail changes and phones the supplier on a number from existing records. |
|  | Incident Manager | Expands scope to possible business email compromise; adds a mailbox rule and sent-items review to Q2; asks Legal to consider whether the supplier must be told its correspondence may have been exposed. |
| Hot wash (55-60) | Facilitator and data collector | Score success criteria (Table 5.7) and agree improvements (Table 5.8). |

5.3 Decision log (SIMULATION)

Table 5.6: Decision log (SIMULATION)

| Inject | Decision | Decision owner | Rationale | Communication | Effect on response or recovery plan |
| --- | --- | --- | --- | --- | --- |
| Inject 1 (minute 10) | D1. Do not reopen the portal from the unverified 02:00 backup; postpone the 11:00 examination. | Academic Business Owner (approved by Executive Sponsor) | 02:00 backup followed the suspicious svc_backup logon (E03, E05); untested; risk of re-infection and indefensible results. | Learner notice at 10:15 by SMS and social media; direct calls to 100 candidates. | Examination moves to a date after LMS01 acceptance (RTO 48 h, Table 3.3); recovery not rushed. |
| Inject 2 (minute 20) | D2. Treat the claim as a possible personal data breach: no engagement or payment; preserve the screenshot; start NDPA assessment; prioritise Q4. | Legal and Privacy Adviser (assessment); Executive Sponsor (no payment) | Authenticity unknown, but E04 makes theft plausible; legal clock may be running. | Executive briefing update; draft learner breach communication prepared but not sent. | Forensic priority shifts to E04 content; notification decision timetable set. |
| Inject 3 (minute 35) | D3. Reject all network backups; restore from the Day minus 3 disconnected backup after validation. | Incident Manager (business owners accept data loss) | Network snapshot unreadable; BAK01 possibly tampered with (E03). | Business owners and Executive Sponsor briefed by phone. | RPO moves to Day minus 3 17:00; weekend data re-collected; BAK01 treated as compromised. |
| Inject 4 (minute 45) | D4. Publish a holding statement correcting the cancellation claim; give the journalist the same approved statement only. | Communications Lead (approved by Executive Sponsor) | False information harms learners; data exposure is not yet known, so no claim either way. | Official social media post, SMS to candidates, phone reply to journalist. | Media handled by one spokesperson; template gap identified (I3). |
| Inject 5 (minute 50) | D5. Freeze all bank detail changes; verify by phone using known numbers; investigate possible business email compromise. | Finance Business Owner | Request may come from the compromised mailbox (E02); fraud risk. | Phone call to supplier; finance staff told by phone not to act on email payment instructions. | Scope widens to the mailbox (Q2); payment verification control added (I5). |
| Hot wash (minute 55) | D6. Keep severity at Critical and widen scope to email; schedule a full-scale restore test as part of recovery. | Incident Manager | Extortion claim, backup failure and possible email fraud all increase impact. | Executive briefing at next update. | Plan revisions recorded (Section 5.5 and Task 6). |

5.4 Evaluation against success criteria (SIMULATION)

Table 5.7: Evaluation (SIMULATION)

| # | Target | Simulated result | Assessment |
| --- | --- | --- | --- |
| SC1 | Within 5 minutes | Decision D1 recorded about 4 minutes after Inject 1. | Met |
| SC2 | Zero | No restoration approved from an unvalidated backup. | Met |
| SC3 | Within 5 minutes | Legal and Privacy Adviser engaged and assessment started about 3 minutes after Inject 2. | Met |
| SC4 | Within 10 minutes | Holding statement approved about 12 minutes after Inject 4, because no pre-approved template existed. | Not met |
| SC5 | 100% | Five of six decisions were complete when first logged; D4 initially lacked a rationale and was completed in the hot wash. | Partially met (83%) |
| SC6 | 100% | The Finance Business Owner first proposed replying by email (Inject 5) before correcting this; no email was sent. | Partially met |

Summary (SIMULATION): the decision authority and escalation rules worked for the examination and extortion injects. Weaknesses were the lack of pre-approved public statements, incomplete decision logging under time pressure, the habit of using email in finance, and dependence on an untested network backup.

5.5 Improvement plan

Table 5.8: Improvement plan

| # | Improvement | Priority | Owner | Target completion time | Measurable evidence of completion |
| --- | --- | --- | --- | --- | --- |
| I1 | Quarterly isolated restore tests of FS01 and LMS01 from both backup routes; offline or immutable backup copy (R1). | High | IT Operations Lead | First test by Day +30; then quarterly | Signed restore test report showing restore time against proposed RTO for 100% of critical systems. |
| I2 | Offline contact list and out-of-band messaging group (R2, R3). | High | Incident Manager | Day +7 | Printed lists in three named locations; call-tree test reaches 100% of CSIRT within 30 minutes. |
| I3 | Pre-approved holding statements for media, social media and learners (R8). | High | Communications Lead | Day +14 | Templates approved by Executive Sponsor and Legal; next exercise approval time 10 minutes or less. |
| I4 | Procedure for assessing extortion and data-theft claims, including evidence preservation and legal timing. | High | Legal and Privacy Adviser | Day +21 | Approved procedure; used in the next exercise with assessment started within 5 minutes. |
| I5 | Payment change control: phone call-back on known numbers for all bank detail changes; staff briefing. | High | Finance Business Owner | Day +7 | Written control; audit sample shows 100% of changes verified by call-back. |
| I6 | Decision log template with mandatory fields (owner, rationale, evidence IDs, communication). | Medium | Incident Manager | Day +14 | Template in the offline incident kit; next exercise scores 100% on SC5. |
| I7 | EDR on all servers and central logging (R4). | High | Security Analyst | Day +30 | EDR console shows 100% of servers reporting. |

5.6 Post-incident review deadline and action closure

Deadline: the post-incident review is held within two weeks of incident closure [2, slide 12], and in any case no later than Day +21 (proposal, A12). It follows the blame-free format in the course deck: what happened and when, what worked, and what could be improved [2, slide 12].

Output: an after-action report documenting the incident, the response and recovery actions, and lessons learned [3, RC.RP-06], together with the documentation listed on slide 13 [2, slide 13].

Who closes actions: each action owner in Table 5.8 closes their own action by providing the stated evidence. The Incident Manager verifies the evidence and tracks status in the action log. The Executive Sponsor formally accepts closure of the review once all High-priority actions are closed or have an approved revised date.

Feeding preparation: lessons are fed back into the plan, playbooks and training, completing the improvement cycle [2, slide 13]; [3, ID.IM-03].

Task 6: Case study analysis and critical reflection

Overview. The slide 16 case describes a 2,500-employee healthcare organisation hit by a Ryuk ransomware variant after a phishing email [2, slide 16].

Strengths. First, offline backups were verified intact before use, which allowed recovery without paying the ransom. Second, a pre-established team and playbooks allowed immediate activation once EDR alerted on Day 4, and network segmentation limited the spread. Third, the organisation completed the improvement cycle with a review on Day 14, plan updates, further training and threat intelligence shared with its sector ISAC.

Limitations. First, the attacker moved laterally for 72 hours without being detected, so monitoring of precursor activity failed, and the slide does not explain how the team confirmed that persistence was removed. Second, "no patient data exfiltration confirmed" is not the same as no exfiltration. After three days of undetected access, theft is plausible, and CISA notes that actors often steal data before deploying ransomware [5].

Transfer to Northbridge. (1) Tested offline backups: the case relied on verified offline backups, whereas Northbridge's only disconnected copy is untested and its network backups are mutable. Quarterly isolated restore tests (I1) address this directly. (2) Segmentation: one Northbridge service account could reach both FS01 and BAK01 (E03). Separating the backup network and removing that access applies the case's segmentation lesson to the weakest point in Northbridge's design.

72 hours compared with seven days. Restoring critical systems within 72 hours brings back the minimum services needed to operate, in dependency order. Full restoration over seven days adds the remaining systems, data reconciliation, integrity checks and monitoring. Between the two, the organisation runs in a degraded mode supported by continuity arrangements, and rushing full restoration risks re-infection.

Evidence needed before claiming no data was stolen. This requires complete, gap-free outbound logs (proxy, firewall and DNS) for the whole period of attacker access; endpoint records of file access, archiving and transfer tools; cloud and email audit logs; and forensic analysis of attacker tools. Even then, the finding should be stated as "no evidence of theft found", with the limits of the logs explained.

Revised decision. My playbook starts backup validation at 12:00 (Table 3.1, row 14). Inject 3 showed that discovering a backup failure late costs recovery time, so I would start validating the Day minus 3 disconnected backup in parallel from 10:00.

References

[1]	ICDFA, "Incident Response Planning Assignment," GRC105 Incident Management and Business Continuity, Week 20, assessment brief, International Cybersecurity and Digital Forensics Academy, n.d.

[2]	ICDFA, "Incident Response Planning," GRC105 Incident Management and Business Continuity, Week 20, teaching deck, slides 1-18, International Cybersecurity and Digital Forensics Academy, n.d.

[3]	A. Nelson, S. Rekhi, M. Souppaya, and K. Scarfone, "Incident Response Recommendations and Considerations for Cybersecurity Risk Management: A CSF 2.0 Community Profile," National Institute of Standards and Technology, Gaithersburg, MD, USA, NIST SP 800-61r3, Apr. 2025, doi: 10.6028/NIST.SP.800-61r3.

[4]	National Institute of Standards and Technology, "Incident Response," Computer Security Resource Center project page. [Online]. Available: https://csrc.nist.gov/projects/incident-response (accessed Oct. 19, 2026).

[5]	Cybersecurity and Infrastructure Security Agency, Multi-State Information Sharing and Analysis Center, National Security Agency, and Federal Bureau of Investigation, "#StopRansomware Guide," Sep. 2023. [Online]. Available: https://www.cisa.gov/stopransomware/ransomware-guide (accessed Oct. 19, 2026).

[6]	K. Kent, S. Chevalier, T. Grance, and H. Dang, "Guide to Integrating Forensic Techniques into Incident Response," National Institute of Standards and Technology, Gaithersburg, MD, USA, NIST SP 800-86, Aug. 2006.

[7]	T. Grance, T. Nolan, K. Burke, R. Dudley, G. White, and T. Good, "Guide to Test, Training, and Exercise Programs for IT Plans and Capabilities," National Institute of Standards and Technology, Gaithersburg, MD, USA, NIST SP 800-84, Sep. 2006.

[8]	Federal Republic of Nigeria, Nigeria Data Protection Act, 2023, s. 40. [Online]. Copy consulted: https://placng.org/i/wp-content/uploads/2023/06/Nigeria-Data-Protection-Act-2023.pdf (accessed Oct. 19, 2026).

[9]	S. Akintola and T. Ogele, "Incident Response Beyond the Organisation: A Brief Overview on Cybersecurity Incident Reporting Obligations under Nigerian Law," Aluko & Oyebode, Jun. 26, 2025. [Online]. Available: https://aluko-oyebode.com/insights/cybersecurity-incident-reporting-nigeria-2025/ (accessed Oct. 19, 2026).